# Progress Report Week 11

|  |
| --- |
| **Project Name**: Database Evaluator  **Project Manager:** Changming Wu  **Date:** 25/09/16  **Reporting Period:** 19/09/16 - 25/09/16 |
| **Administrative Checks** *(check if up to date for each person)*  **Timecard: Checked**  **Current total hours to date:**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **Date** | **Changming Wu** | **Hardik Kansara** | **Kwinno Pineda** | **Patrick Cura** | **Weekly Total Hours** | | 19/09/16 - 25/09/16 | 35 | 35 | 35 | 31 | 136 |   **Current total hours:** 1381.5hours  **Personal Log: Checked**  **Project Diary: Updated**  **Allocated Duties**  **Backups taken: Hardik has taken weekly backup to Google Drive.**  **Backup tested:** *Yes, Tested on 25/09/16* |
| **Work completed this reporting period:**  **Hardik Kansara:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 19, 2016 | SQL Server R&D | 6 | | Tuesday, September 20, 2016 | Meeting : Weekly Meeting with Project Advisor | 0.5 | | Tuesday, September 20, 2016 | SQL Server R&D | 4.5 | | Tuesday, September 20, 2016 | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Wednesday, September 21, 2016 | SQL Server R&D | 6 | | Thursday, September 22, 2016 | SQL Server R&D | 5 | | Friday, September 23, 2016 | SQL Server R&D | 5 | | Saturday, September 24, 2016 | SQL Server R&D | 3 | | Saturday, September 24, 2016 | Analysis and Design Documents : Database Evaluator Analysis and Design Document | 2 | | Sunday, September 25, 2016 | Project Admin : Personal Logs | 1 | | Sunday, September 25, 2016 | Project Admin : Timesheet | 1 |   **Changming Wu:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 19, 2016 | Project Admin : Create Supporting Documents -- System test plan | 5 | | Project Admin : Project Diary | 0.5 | | Project Admin : Timesheet | 0.5 | | Tuesday, September 20, 2016 | Meeting : Weekly Meeting with Project Advisor | 0.5 | | Project Admin : Create Supporting Documents - Meeting minutes | 1 | | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Project Admin : Create Supporting Documents - Team meeting minutes | 1 | | Project Admin : Create Supporting Documents -- System test plan | 1.5 | | Wednesday, September 21, 2016 | Project Admin : Create Supporting Documents -- System test case | 6 | | Thursday, September 22, 2016 | Project Admin : Create Supporting Documents -- System test case | 3.5 | | Friday, September 23, 2016 | Project Admin : Create Supporting Documents -- System test case | 6 | | Saturday, September 24, 2016 | Project Admin : Create Supporting Documents -- System test case | 5 | | Sunday, September 25, 2016 | Project Admin : Create Supporting Documents - Advisor Meeting agenda | 0.5 | | Project Admin : Create Supporting Documents - Team Meeting agenda | 0.5 | | Project Admin : Create Supporting Documents - Weekly progress report (week 11) | 1 | | Project Admin : Project Diary | 0.5 | | Project Admin : Personal Logs | 0.5 | | Project Admin : Timesheet | 0.5 |   **Kwinno Pineda:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 19, 2016 | WordPress R&D | 6 | | Tuesday, September 20, 2016 | WordPress R&D | 5 | | Tuesday, September 20, 2016 | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Wednesday, September 21, 2016 | WordPress R&D | 6 | | Thursday, September 22, 2016 | Engineering : Iteration Three : Website : Notification Email for Customer and Developer | 3 | | Friday, September 23, 2016 | WordPress R&D | 3 | | Saturday, September 24, 2016 | WordPress R&D | 4 | | Sunday, September 25, 2016 | Engineering : Iteration Two : Website: Design All the Pages of the Website and Create all the Images needed | 7 |   **Patrick Cura:**   |  |  |  |  | | --- | --- | --- | --- | | Date | Tasks | Hour | | | Monday, September 19, 2016 | Engineering : Iteration Three : exe App : Database Evaluator + Client Application Working Properly | 7 | | Tuesday, September 20, 2016 | Meeting : Weekly Meeting with Project Advisor | 0.5 | | Tuesday, September 20, 2016 | Engineering : Iteration Three : exe App : Database Evaluator + Client Application Working Properly | 5.5 | | Tuesday, September 20, 2016 | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Wednesday, September 21, 2016 | Engineering : Iteration Three : exe App : Database Evaluator + Client Application Working Properly | 2 | | Thursday, September 22, 2016 | Engineering : Iteration Three : exe App : Database Evaluator + Client Application Working Properly | 6 | | Friday, September 23, 2016 | Engineering : Iteration Three : exe App : Database Evaluator + Client Application Working Properly | 2 | | Saturday, September 24, 2016 | Engineering : Iteration Three : Submit Test Report Iteration Three (.exe App) | 7 | |
| **Work to complete next reporting period:**   |  |  |  | | --- | --- | --- | | Task Name | Duration | Resource Names | | **Deployment** | **5 days** |  | | Combine Website, Client Application and Database Evaluator | 5 days? | Hardik Kansara,Kwinno Pineda,Patrick Cura | | **System Test** | **5 days** |  | | Test Plan for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Test Case for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Test Results for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Check all the Phases If all Requirements were Delivered | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura |  |  |  |  | | --- | --- | --- | | Task Name | Duration | Resource Names | | **Project Admin** | **68 days** |  | | Project Diary | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Personal Logs | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Collocation: documents | 58 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Project Admin : Create Supporting Documents | 68 days? |  | | **Meeting** | **68 days** |  | | Frequent Face-to-Face Meeting with Team Members | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Weekly Meeting with Project Advisor | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura,Steve McKinlay | |
| **What’s going well and why:**  NO |
| **What’s not going well and why:**  The progress of project is a little bit behind the schedule.  The task of “Engineering : Iteration Three : Website: Upload the Website Online and Test all function if working” has not been finished. It is still working.  Then the task of “Engineering: Test Report Iteration Three (Website)” also has not been finished. |
| **Suggestions/Issues:**  NO |
| Project changes No |

Set Agenda for Advisor Meeting □

Set Agenda for Team Meeting □

|  |  |  |
| --- | --- | --- |
| Name | Sign | Date |
| Dr. Steve McKinlay |  |  |
| Patrick Cura |  |  |
| Kwinno Pineda |  |  |
| Hardik Kansara |  |  |
| Changming Wu |  |  |