# Progress Report Week 12

|  |
| --- |
| **Project Name**: Database Evaluator  **Project Manager:** Changming Wu  **Date:** 02/10/16  **Reporting Period:** 26/09/16 - 02/10/16 |
| **Administrative Checks** *(check if up to date for each person)*  **Timecard: Checked**  **Current total hours to date:**   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **Date** | **Changming Wu** | **Hardik Kansara** | **Kwinno Pineda** | **Patrick Cura** | **Weekly Total Hours** | | 26/09/16 - 02/10/16 | 34 | 32 | 44 | 30.5 | 140.5 |   **Current total hours:** 1522hours  **Personal Log: Checked**  **Project Diary: Updated**  **Allocated Duties**  **Backups taken: Hardik has taken weekly backup to Google Drive.**  **Backup tested:** *Yes, Tested on 02/10/16* |
| **Work completed this reporting period:**  **Hardik Kansara:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 26, 2016 | SQL Server R&D | 6 | | Tuesday, September 27, 2016 | SQL Server R&D | 5 | | Tuesday, September 27, 2016 | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Wednesday, September 28, 2016 | SQL Server R&D | 6 | | Thursday, September 29, 2016 | Engineering : Iteration Two : exe App: Database Evaluator Basic Generator of PDF Report with Unit Testing | 4 | | Friday, September 30, 2016 | Engineering : Iteration Two : exe App: Database Evaluator Basic Generator of PDF Report with Unit Testing | 4 | | Saturday, October 01, 2016 | Engineering : Iteration Two : exe App: Database Evaluator Basic Generator of PDF Report with Unit Testing | 4 | | Sunday, October 02, 2016 | Project Admin : Personal Logs | 1 | | Sunday, October 02, 2016 | Project Admin : Timesheet | 1 |   **Changming Wu:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 26, 2016 | Deployment : System Test : Perform and record test results for System Test | 6 | | Tuesday, September 27, 2016 | Meeting : Weekly Meeting with Project Advisor | 0.5 | | Project Admin : Create Supporting Documents - Meeting minutes | 1 | | Deployment : System Test : Perform and record test results for System Test | 3 | | Project Admin : Project Diary | 0.5 | | Project Admin : Timesheet | 0.5 | | Wednesday, September 28, 2016 | Deployment : System Test : Perform and record test results for System Test | 4.5 | | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Project Admin : Create Supporting Documents - Team meeting minutes | 1 | | Thursday, September 29, 2016 | Deployment : System Test : Perform and record test results for System Test | 3.5 | | Friday, September 30, 2016 | Deployment : System Test : Perform and record test results for System Test | 5 | | Saturday, October 01, 2016 | Deployment : System Test : Perform and record test results for System Test | 4 | | Sunday, October 02, 2016 | Project Admin : Create Supporting Documents - Advisor Meeting agenda | 0.5 | | Project Admin : Create Supporting Documents - Team Meeting agenda | 0.5 | | Project Admin : Create Supporting Documents - Weekly progress report (week 10) | 1 | | Project Admin : Project Diary | 0.5 | | Project Admin : Personal Logs | 0.5 | | Project Admin : Timesheet | 0.5 |   **Kwinno Pineda:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 26, 2016 | WordPress R&D | 7 | | Tuesday, September 27, 2016 | Engineering : Iteration Two : Website: Design All the Pages of the Website and Create all the Images needed | 7 | | Wednesday, September 28, 2016 | WordPress R&D | 7 | | Wednesday, September 28, 2016 | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Thursday, September 29, 2016 | Engineering : Iteration Three : Website : Upload the Website Online and Test all function if working | 6 | | Friday, September 30, 2016 | WordPress R&D | 4 | | Saturday, October 01, 2016 | WordPress R&D | 6 | | Sunday, October 02, 2016 | WordPress R&D | 6 |   **Patrick Cura:**   |  |  |  | | --- | --- | --- | | Date | Tasks | Hour | | Monday, September 26, 2016 | Deployment : Combine Website, Client Application and Database Evaluator | 6 | | Tuesday, September 27, 2016 | Meeting : Weekly Meeting with Project Advisor | 0.5 | | Deployment : Combine Website, Client Application and Database Evaluator | 7 | | Wednesday, September 28, 2016 | Deployment : System Test : Test Plan for System Test | 6 | | Meeting : Frequent Face-to-Face Meeting with Team Members | 1 | | Thursday, September 29, 2016 | Deployment : System Test : Test Plan for System Test | 2 | | Friday, September 30, 2016 | Deployment : System Test : Test Case for System Test | 1 | | Saturday, October 01, 2016 | Deployment : System Test : Perform and record test results for System Test | 7 | | Sunday, October 02, 2016 |  |  | |
| **Work to complete next reporting period:**   |  |  |  | | --- | --- | --- | | Task Name | Duration | Resource Names | | **Deployment** | **5 days** |  | | Combine Website, Client Application and Database Evaluator | 5 days? | Hardik Kansara,Kwinno Pineda,Patrick Cura | | **System Test** | **5 days** |  | | Test Plan for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Test Case for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Test Results for System Test | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Check all the Phases If all Requirements were Delivered | 5 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura |  |  |  |  | | --- | --- | --- | | Task Name | Duration | Resource Names | | **Project Admin** | **68 days** |  | | Project Diary | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Personal Logs | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Collocation: documents | 58 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Project Admin : Create Supporting Documents | 68 days? |  | | **Meeting** | **68 days** |  | | Frequent Face-to-Face Meeting with Team Members | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura | | Weekly Meeting with Project Advisor | 68 days | Changming Wu,Hardik Kansara,Kwinno Pineda,Patrick Cura,Steve McKinlay | |
| **What’s going well and why:**  NO |
| **What’s not going well and why:**  The progress of project is a little bit behind the schedule.   * The task of “Engineering : Iteration Three : Website: Upload the Website Online and Test all function if working” has not been finished. It is still working.   ***Reason:***   * Different structure between local host and online server. * Don’t automatically change the path when upload the website to online. * Issues: the functions are working on the localhost, but some functions don’t work on the online server. * Then the task of “Engineering: Test Report Iteration Three (Website)” also has not been finished.   ***Reason:***   * Website has not been uploaded to online. * The task of “Deployment : Combine Website, Client Application and Database Evaluator” has not been finished.   ***Reason:***   * Website has not been uploaded to online. |
| **Suggestions/Issues:**   * Increase test time (03/10/16 – 09/10/16) * Add 2 more iterations for system test   Iteration 3 : 02/10/16 – 03/10/16  04/10/16: fix issues  Iteration 4 : 05/10/16 – 06/10/16  07/10/16 – 08/10/16: fix issues and regression test |
| Project changes Add 2 more iterations for system test   * Iteration 3 : 02/10/16 – 03/10/16   04/10/16: fix issues   * Iteration 4 : 05/10/16 – 06/10/16   07/10/16 – 08/10/16: fix issues and regression test |

Set Agenda for Advisor Meeting □

Set Agenda for Team Meeting □

|  |  |  |
| --- | --- | --- |
| Name | Sign | Date |
| Dr. Steve McKinlay |  |  |
| Patrick Cura |  |  |
| Kwinno Pineda |  |  |
| Hardik Kansara |  |  |
| Changming Wu |  |  |