Deployment Phase Tasks and milestones signoff

Document history

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Version | Date | Author | Changes | Valid from |
| 1.0 | 09-10-2016 | Changming Wu |  |  |

Table of Contents

[1 Purpose 3](#_Toc462095041)

[2 Milestones 3](#_Toc462095042)

[3 Exploration phase 3](#_Toc462095043)

[4 Check list 4](#_Toc462095044)

[5 Approval 4](#_Toc462095045)

# Purpose

This is a sign-off document, known and understanding the changes within the Database simulator project. There are some issues that happened during the each phase of the project and the purpose of this report is to state out each of them and state the reason and why.

# Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| Milestone | Status | Due Date | Actual End Date |
| Project Proposal | Completed | 22/07/2016 | 10/08/2016 |
| Project Proposal |  |  |  |
| Project Plan/Gantt Chart | Completed | 22/07/2016 | 05/08/2016 |
| Project Plan/Gantt Chart |  |  |  |
| Scope of Project |  |  |  |
| Analysis and Design Documents | Completed | 05/08/2016 | 26/08/2016 |
| Requirements Analysis |  |  |  |
| Analysis and Design Documents |  |  |  |
| Methodology and Techniques |  |  |  |
| Exploration Phase | Completed | 06/09/2016 | 09/09/2016 |
| Client Application Development |  |  |  |
| Website Development |  |  |  |
| Engineering Phase | Completed | 30/09/2016 | 09/10/2016 |
| Database Evaluator Development |  |  |  |
| System Test | Completed | 09/10/2016 | 09/10/2016 |
| Test Report for System Test |  |  |  |
| Project Presentation |  | To be announced |  |

# Exploration phase

In the deployment phase, project team has already created the main products of this phase:

* Combine the Website, Client Application and Database Evaluator
* Test Plan for system test
* Test case for system test
* Perform and record test results for System Test
* System test report

Others supportive documents as per DSDM methodology for this phase.

* Issue Register
* Prioritised Requirements List
* Risk Log
* Testing Log

# Check list

|  |  |
| --- | --- |
| **Document** | **Status** |
| Combine Website, Client Application and Database Evaluator | Complete |
| Test Plan for system test | Complete |
| Test case for system test | Complete |
| Perform and record test results for System Test | Complete |
| System test report | Complete |
| Issue Register | Complete |
| Prioritised Requirements List | Complete |
| Risk Log | Complete |
| Testing Log | Complete |

# Approval

By signing this document, all parties are understood and acknowledge the changes.

|  |  |
| --- | --- |
| Project Advisor  Dr. Steve McKinlay | Signed:  Date: |
| Project Manager  Changming Wu | Signed:  Date: |
| Database Specialist  Hardik Kansara | Signed:  Date: |
| Web Developer  Kwinno Pineda | Signed:  Date: |
| C# Developer  Patrick Cura | Signed:  Date: |