**Exploration Phase Issues**

I1

Website: Plan Website and Choose Wordpress Template

Issues:

None needs only to choose template to use to create the website faster.

I2

Website: Program the Register Form

Website: Program the Login Form

Website: Verification of the Customer Email Address

Website: Basic Account User Page

Issues:

Register Page and Login Form – Its hard to create one from plugin lots of plugins were not compatible to the version of Wordpress having trouble using plugins since still studying how to effectively use Wordpress

Verification of Email add

Automatic sending of email after registration to validate the existence of the email add having problem which plugin to use lots of plugin but not all are working in the need of the website

Basic Account Page

The basic account is more complicated than I thought the, It will take more time to create the page because there is no specific plugins with all the features. Plugins available for the database were not that many and the features of plugins are limited.

I3

Website: Download of the .exe App from the Website

Website: Create Basic Contact Us Page with Forms

Issues: None the plugins for forms seems to be fine the download plugin though is hard to find the plugin that will support the .dbe that will generate from the client app.

**Engineering Phase Issues**

**I1**

Website: Upload of Customer Parameters or PDF to Website

Website: Forgot Password Function Page

Issues:

Upload plugins some are not compatible tried the customer parameter but problem about the file name arise.

Forgot password not much of a problem it comes with the wordpress the only problem for the forgot pass is the configuration of the email or smtp of the wordpress.

I2

Website: Create Documentation Page

Website: Design All the Pages of the Website and Create alTl

Website: Add Plugins and Review all links

Issues:

Text content in the documentation page hard to design the website because need to study front-end framework to make better designing but not enough time just created a functional website which has all the feautres needed for the website

Creating plugin harder than I thought it uses AJAX, OOP, and javascript all at intermediate level of programming.

Links are done, problem only with subscribers and guest user page difference what features subscribers have that guest user haven’t.

I3

Website: Notification Email for Customer and Developer

Website: Upload the Website Online and Test all function

Issues:

Email notification will need time to configure and test how it works in the localhost, having trouble applying the plugins tried lots of email plugins but not all are compatible to the version and doesn’t have the features.

Upload website is harder than I thought uploading the website requires to study how to migrate from localhost to live web hosting. It has lots of conflicts because the wordpress was not installed on live instead we transfer the wordpress from localhost to live web.

Exploration Phase needs lot of time to do all the task. Were just using basic function for the .exe app to be use by the subscribers like uploading and downloading.