Dynamic System Development Model Atern (DSDM Atern), which is an agile development framework, will be used to produce the desired product of this project. DSDM Atern is one of the agile frameworks that companies use due to its features of fixed time and cost. Scope will be the only factor that will change mostly in this project. The Project in a Box has DSDM Atern templates. These will greatly help us in delivering documents and keep us on the right track throughout the project.

This project will use the 7 phases of DSDM Atern which are as follows:

1. Pre-project
2. Feasibility
3. Foundation
4. Exploration
5. Engineering
6. Deployment
7. Post-project

The phases of the DSDM Atern will be used as the guide in setting the dates, and distributing and prioritizing tasks.

DSDM follows an iterative and incremental way of delivering a solution. DSDM follows the Pareto principle 80% of the effect comes from the 20% of the cause. 20% of the cause should be the focus and delivered since it will affect the 80% of the project. DSDM follows a reverse triangle planning. The project requirements must be extensively and carefully planned at the start before proceeding to the next phases.

This project will also make use of the following core techniques of the DSDM Atern:

1. Time Boxing
2. MoSCoW Prioritisation
3. Facilitation Workshop

MoSCoW stands for the following:

M – Must Have
S – Should Have
C – Could Have
W – Won’t Have this time

“Must Have” is the core task prioritisation for the project. Not all tasks should be assigned for “Must Have” if it is not important or if it will not affect the project. Most of the remaining items can be moved to “Should Have” or “Could Have”. “Won’t have this time” will be the later task that can be done once the other important tasks are done.

Time Boxing will be the planner or blueprint of the project. Every task of the project will be done using time box approach. Facilitation Workshop is composed of the meetings for the project where progress is checked and tasks are distributed.